Roadmap, Backlog & Go-to-Market

Founding-PM execution plan

# 1. Phase 0 — Feasibility spike

Prove one body reconstruction path.

Prove one garment reconstruction path.

Prove one cloth simulation path.

Render one avatar + one garment interactively in browser.

Measure end-to-end latency and GPU cost.

Define privacy-safe temporary storage architecture.

# 2. Phase 1 — Showcase MVP

Premium landing page.

Privacy-first onboarding.

Body input + optional photo.

One excellent avatar.

One/two garment categories.

High-quality cloth simulation.

Interactive 360° viewer.

Session deletion + TTL.

Instrument anonymous operational metrics.

# 3. Phase 2 — User testing

Recruit 30–100 testers.

Measure reconstruction quality complaints.

Compare generated fit to real garment fit.

Collect structured feedback by body type and garment category.

Identify failure clusters.

Improve latency and reliability.

# 4. Phase 3 — Retail pilot

Convert retailer garment images/assets into standardized garment assets.

Create retailer integration demo.

Build SDK/API proof of concept.

Pilot with one fashion brand.

Measure try-on usage and purchase/return signals.

# 5. Prioritized backlog

| Priority | Item | Why |
| --- | --- | --- |
| P0 | Ephemeral session service | Privacy foundation |
| P0 | 3D viewer | Core product |
| P0 | Body reconstruction | Core value |
| P0 | Garment reconstruction for T-shirts | First usable garment |
| P0 | Cloth simulation | Differentiator |
| P0 | Deletion/TTL pipeline | Privacy requirement |
| P0 | Watermelon UI shell | Premium product experience |
| P1 | Face likeness | Wow factor; not required for fit |
| P1 | Multiple garment families | Breadth |
| P1 | Fit confidence | Trust |
| P1 | Measurement correction UI | Accuracy |
| P2 | Retail SDK | Business model |
| P2 | Size recommendation | Commerce value |
| P2 | Wardrobe | Retention |

# 6. Product risks

| Risk | Mitigation |
| --- | --- |
| Arbitrary clothing image cannot become accurate 3D geometry | Constrain categories; use template priors; label confidence |
| Body reconstruction inaccurate | Use calibrated measurements/photos and correction controls |
| Cloth simulation too slow | Server GPU simulation; cache only within ephemeral session |
| Browser GPU limitations | WebGPU + WebGL2 fallback; device capability gate |
| Privacy promise undermined by infrastructure logs/backups | Data-flow audit; disable content logging; TTL and provider contracts |
| Users distrust uploading face/body data | Make face optional; explain temporary processing clearly |
| Demo looks impressive but isn't useful | Test against real garment fit and collect task-level feedback |

# 7. Launch narrative

Lead with the experience, not the AI jargon: 'What if you could enter a virtual fitting room before you buy?' Demonstrate one complete fitting in under a few minutes. Then reveal that the model is interactive and the session is ephemeral.

# 8. First demo script

Open landing page.

Show privacy promise.

Enter height/weight and optional measurements.

Upload/capture body image.

Generate avatar.

Rotate avatar before clothing to establish realism.

Upload a clean T-shirt image.

Show garment reconstruction progress.

Reveal garment draped on avatar.

Rotate 360° slowly.

Zoom into sleeve/waist/shoulder areas.

Open fit inspection panel.

Delete session.

Show 'Session destroyed.'

# 9. North-star product story

The winning story is not 'we made an AI avatar.' It is 'we made the trial room disappear.'